# Gated Orchestration — Implementation Plan

Document purpose: Define the complete scope, phased rollout, and operational gates for producing MES-to-CMdS Integration Specifications using Cursor (Research + Writer), Python validators, and a future orchestrator script.

Audience: Business Analysts, MMIS SMEs, integration leads, and engineers implementing the workflow.

Companion: Integration_Spec_Creation_Architecture.md describes system architecture; this document describes how to roll out and operate the gated pipeline.

## 1. Vision

Business Analysts produce Integration Specifications through a gated pipeline:

- Collect minimum inputs at the start of each stage.

- Research (Cursor Turn 1) produces structured research/*.yaml.

- Machine validation plus human approval of research.

- Writer (new Cursor chat, Turn 2) produces spec/*.md from research only.

- Drift validation and Word export.

Orchestration is primarily a PowerShell script + runbook (and optionally a Cursor Skill), not one supervisor agent calling Research and Writer sub-agents. Cursor Task is optional inside Turn 1 for read-only exploration only.

## 2. Current state vs target

| Capability | Status | Location |
| --- | --- | --- |
| Research / Writer prompts | Done | medicare-validation-rules/prompts/ |
| Phase + always-on Cursor rules | Done | medicare-validation-rules/.cursor/rules/ |
| Research JSON Schema | Done | medicare-validation-rules/schemas/integration-research.schema.json |
| validate_research.py | Done | medicare-validation-rules/tools/validate_research.py |
| validate_spec_against_research.py | Done | medicare-validation-rules/tools/validate_spec_against_research.py |
| md_to_docx.py | Done | medicare-validation-rules/tools/md_to_docx.py |
| Member Eligibility README (two-turn manual) | Done | mes-cmds-member-eligibility/README.md |
| Architecture documentation | Done | docs/Integration_Spec_Creation_Architecture.md |
| Orchestrator script (gates + prompts) | Planned | scripts/run-integration-spec-workflow.ps1 |
| Workflow Cursor Skill | Planned (optional) | .cursor/skills/integration-spec-workflow/ |
| CMS / Medicaid.gov snapshot ingest | Planned (v2) | references/ |
| CI validation on PR | Planned (v2) | GitHub Actions |
| Cursor SDK headless runs | Future | — |

## 3. Complete scope

### 3.1 In scope

Process and gates

- Stage 0: Workspace and dependency checks.

- Stage 1: Research minimum inputs (flow, source, target, rules, value lists).

- Stage 1b: validate_research.py (blocking).

- Stage 2: Human approval of research YAML (explicit Y/n; optional reviewer metadata).

- Stage 3: Writer minimum input (research YAML path only; new chat reminder).

- Stage 3b: validate_spec_against_research.py (blocking).

- Stage 4: md_to_docx.py (blocking unless Pandoc missing with clear message).

- Optional audit log per stage (timestamp, stage, pass/fail).

Orchestrator (primary Phase 1 deliverable)

- PowerShell script (Windows-first; aligns with export-spec-docx.ps1).

- Resolves medicare-validation-rules relative to integration root.

- Prints or copies Turn 1 / Turn 2 prompts.

- Waits for file existence (research/*.yaml, spec/*.md).

- Invokes validators with correct exit-code handling.

- Config file: flow name, file names, library path.

Cursor integration

- Document when to use Task (explore, readonly) in Turn 1 only.

- Enforce separate Writer chat in script, README, and architecture doc.

- Optional Workflow Skill mirroring script gates.

Documentation and testing

- This plan and architecture doc; README cross-links.

- Orchestrator smoke test with validator fixtures.

### 3.2 Out of scope (v1)

| Item | Reason |
| --- | --- |
| Single parent agent orchestrating Research + Writer via Task | Weak Writer context isolation |
| Agent writing into medicare-validation-rules | SME governance; read-only library |
| Live Medicaid.gov fetch during Research | Requires snapshot ingest pipeline |
| Full Markdown AST spec linter | High effort; validators are subset parity only |
| Auto-approve on validator pass without human Y/n | Process decision |
| CMdS deployment or PR automation | Different product |

### 3.3 Future scope (v2+)

- Python orchestrator (cross-platform).

- references/ + CMS snapshot tooling + MANIFEST web source entries.

- GitHub Actions on research/*.yaml and spec/*.md.

- Cursor SDK pipeline for scheduled re-research.

- Stronger spec validator (orphan GAPs, target_attribute parity).

- meta.approval block in research schema.

## 4. Target architecture

End-to-end orchestration workflow

End-to-end orchestration workflow

The orchestrator sits outside Cursor. It does not run the LLM; it checks files, runs validators, collects approvals, and emits prompts for the BA to paste into Cursor chats.

Actors

| Actor | Responsibility |
| --- | --- |
| BA | Runs orchestrator, pastes prompts, opens chats, approves YAML |
| Orchestrator script | File checks, validators, prompt emission, gates |
| Research agent (Chat 1) | Reads artifacts; writes research/*.yaml; optional Task |
| Writer agent (Chat 2) | Reads research YAML only; writes spec/*.md |
| MMIS SME | Updates T-MSIS library (source.xlsx, VVL CSVs) via PR |

## 5. Implementation plan (phased)

### Phase 0 — Baseline verification (0.5 day) — P0

Goal: Confirm two-phase assets work before orchestration.

| Task | Acceptance criteria |
| --- | --- |
| Multi-root workspace | @prompts, @rules resolve |
| Install deps | pip install -r ../../medicare-validation-rules/requirements.txt succeeds |
| Validator fixtures | valid_research.yaml passes; invalid_research.yaml fails |
| Manual or fixture dry-run | Blockers documented |

### Phase 1 — Orchestrator script (2–3 days) — P0

Goal: One command drives gates and prompt emission.

| Task | Details |
| --- | --- |
| 1.1 | Create scripts/run-integration-spec-workflow.ps1 |
| 1.2 | Stage 0: check source/target, library folder, Python, validators |
| 1.3 | Stage 1: emit Research prompt; pause until YAML exists |
| 1.4 | Stage 1b: run validate_research.py; exit or retry on fail |
| 1.5 | Stage 2: Read-Host approval; exit on decline |
| 1.6 | Stage 3: remind new chat; emit Writer prompt (research only) |
| 1.7 | Stage 3b–4: wait for spec; validate_spec_against_research.py; md_to_docx.py |
| 1.8 | Optional -LogFile with stage timestamps |
| 1.9 | Optional scripts/workflow.config.json for Member Eligibility defaults |

Acceptance: Script exits non-zero on validator failure or user decline; never modifies medicare-validation-rules/rules/.

### Phase 2 — Documentation (1 day) — P0

| Task | Details |
| --- | --- |
| 2.1 | This document (Orchestration_Implementation_Plan.md) |
| 2.2 | Link from integration README and architecture doc |
| 2.3 | Regenerate Word export as needed |

### Phase 3 — Workflow Cursor Skill (1–2 days) — P1

| Task | Details |
| --- | --- |
| 3.1 | .cursor/skills/integration-spec-workflow/SKILL.md |
| 3.2 | Mirror Phase 1 stages; use structured approval questions |
| 3.3 | Invoke explicitly (not always-on) |

### Phase 4 — Validator and schema hardening (1–2 days) — P1

| Task | Value |
| --- | --- |
| 4.1 | Flag GAP ids in spec not in research |
| 4.2 | Check target_attribute in §3 |
| 4.3 | Optional meta.approval in research schema |
| 4.4 | Resolve library paths in validate_research for snapshots |

### Phase 5 — CI and governance (1–2 days) — P2

| Task | Details |
| --- | --- |
| 5.1 | GitHub Action: validate research YAML on PR |
| 5.2 | Validate spec when spec/*.md changes |
| 5.3 | CODEOWNERS for rules/ |

### Phase 6 — First production run (ongoing) — P0

| Task | Details |
| --- | --- |
| 6.1 | End-to-end run for Member Eligibility (113 fields) |
| 6.2 | BA/SME sign-off on research YAML |
| 6.3 | Writer pass + spec validator + docx |
| 6.4 | Capture false positives and prompt tweaks |

## 6. Effort summary

| Phase | Effort | Priority |
| --- | --- | --- |
| 0 Baseline | 0.5 day | P0 |
| 1 Orchestrator script | 2–3 days | P0 |
| 2 Documentation | 1 day | P0 |
| 3 Workflow Skill | 1–2 days | P1 |
| 4 Validator hardening | 1–2 days | P1 |
| 5 CI | 1–2 days | P2 |
| 6 Production run | 2–5 calendar days | P0 |

Minimum viable orchestration: Phases 0 + 1 + 2 + 6.

## 7. Stage specification (orchestrator contract)

| Stage | ID | Minimum inputs | Automated action | Human gate | Output |
| --- | --- | --- | --- | --- | --- |
| Setup | 0 | Workspace paths | File and deps check | — | Continue or stop |
| Research prompt | 1 | Source, target, rules, VVL | Emit Turn 1 prompt | User runs Chat 1 | research/*.yaml |
| Validate research | 1b | YAML path | validate_research.py | — | Pass or fail |
| HITL | 2 | Validated YAML | — | Approve Y/n | Proceed or stop |
| Writer prompt | 3 | Research path only | Emit Turn 2 prompt + new chat reminder | User runs Chat 2 | spec/*.md |
| Validate spec | 3b | research + spec paths | validate_spec_against_research.py | — | Pass or fail |
| Export | 4 | spec .md | md_to_docx.py | — | .docx |
| Done | End | — | Summary | — | Deliverables list |

## 8. Cursor Task placement

Cursor Task launches a read-only subagent inside Chat 1 (Research) when large artifact scans are needed (e.g. mapping 113 CSV rows to the VO).

| Use Task | Do not use Task |
| --- | --- |
| Turn 1: explore, readonly: true | Turn 2 Writer |
| Heavy grep/read of CSV, VO, rules | Replacing validate_research.py |
| Returning cited findings to parent | Writing into medicare-validation-rules |

Writer isolation: Turn 2 runs in a new chat with @research/*.yaml only—not as a Task subagent under the Research parent (parent context would weaken isolation).

## 9. Roles and RACI

| Activity | BA | Orchestrator | Research agent | Writer agent | MMIS SME |
| --- | --- | --- | --- | --- | --- |
| Provide source/target | A | I | I | — | C |
| Run Research chat | R | I | R | — | — |
| Validate research YAML | R | A | — | — | C |
| Approve research | A | I | — | — | C |
| Run Writer chat | R | I | — | R | — |
| Validate spec / export docx | R | A | — | — | — |
| Update T-MSIS library | I | — | — | — | A |

R = Responsible, A = Accountable, C = Consulted, I = Informed

## 10. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| BA skips orchestrator | README primary path; optional CI on PR |
| Writer in same chat as Research | Script + Skill stress new chat |
| Validator false positives on §3/§4 | Tune regex; standardize Writer headings |
| Pandoc missing | Stage 4 error; export-spec-docx.ps1 fallback |
| Research agent edits library | Rules + orchestrator never writes to rules/ |
| Task subagent invents mappings | Parent writes YAML; validate_research.py catches VVL/DE errors |

## 11. Definition of done (program level)

- BA can run one script from the integration project through Start-to-End gates.

- Research YAML is validated before the approval prompt.

- Writer prompt is issued only after explicit approval.

- Spec is validated against research before Word export.

- Documentation includes orchestration flow and Task placement.

- Member Eligibility deliverables (research/*.yaml, spec/*.md, spec/*.docx) traceable to T-MSIS dictionary version in MANIFEST.yaml.

## 12. Recommended next action

Implement Phase 1 (scripts/run-integration-spec-workflow.ps1) and run Phase 6 once on Member Eligibility. Defer Workflow Skill and CI until the script is proven in practice.

Planned orchestrator entry (future):

.\scripts\run-integration-spec-workflow.ps1

## 13. Related documents

| Document | Path |
| --- | --- |
| Integration project README | ../README.md |
| System architecture | Integration_Spec_Creation_Architecture.md |
| Research prompt | medicare-validation-rules/prompts/integration-spec-research.md |
| Writer prompt | medicare-validation-rules/prompts/integration-spec-write.md |
| Provenance manifest | medicare-validation-rules/MANIFEST.yaml |
| Agent guidance | medicare-validation-rules/AGENTS.md |

Canonical Markdown: docs/Orchestration_Implementation_Plan.md. Regenerate Word:

python ..\..\..\medicare-validation-rules\tools\md_to_docx.py docs\Orchestration_Implementation_Plan.md